WINKELMAN NATURAL RESOURCE

CONSERVATION DISTRICT

Kearny River Fire Initiative Meeting  	July 17, 2015   		Draft Minutes

July 17, 2015

General Kearny Inn, 301 Alden Rd, Kearny, AZ

The meeting was called to order at 10:05 a.m.

Board and Staff

Bill Dunn, Francie Meyer, Steve Turcotte, Carol DuBois, Chris Postel

Agencies

Katie Cline, Stu Tuttle & Kristen Egen (NRCS), Rana Tucker (Az Game & Fish), Tab Bommarito (Bureau of Reclamation), Kris Randall (USFWS), Troy Christensen (AGFD), Jim Sprinkle (Univ of Az), Steve Barker (AACD), James Downey & Jeff Whitney (AZSF), Ken & Melinda Shell,

Members and Guests

Becky Dunn, Sam Hosler (Town of Kearny), James Hosea, Kemp Morris, Ray Tomerlin, Sam Reidhead (Asarco), Tom Aldrich (Asarco), Adam Jarman, Gerry Kaufhold (Copper Basin News), Button DuBois,

Kearny River Fire Initiative

Toured 5 areas: DuBois Ranch (Shipman Fire 2013), 3 near Gila River, and 1 near Town of Kearny dump.

Discussion:

Two main concerns are: creating a defensible fire space around Kearny and restoring habitat (Salt Cedar removal, planting grasses, planting trees (Willows, Cottonwoods)), for the native wildlife.

Key project discussion points:

- NRCS can work with land owned by agriculture producers or the mine.

  - Would need to cut stumps and immediately apply an herbicide, only a 10% kill rate.

  - Willows and Cottonwoods could be replanted.

  - Permits would be needed to use chemicals.

- Who’s responsible for taking out the trees and applying the chemicals.

- Since the habitat is gone, the Southwestern Willow Flycatcher is probably not a problem.

- Can Asarco get mitigation credit?

- The Corp of Engineers can issue credits for the restoration of riparian areas.

  - The landowner would have to approve the project.

  - A permit (for machine/applications) would have to be issued.

  - The project would have to comply with NEPA, other environmental compliance issues, etc.

  - An assessment would have to be done.

- The project probably should be done thru NRCS.

  - Land ownership would have to be determined, AZ State Land, Asarco, ranchers, etc.

  - Funding sources need to be identified.

  - A fish and wildlife consultation would need to be done.

  - Asarco currently doing NEPA.

- A window of opportunity is available from Oct. 1 to April 1, when the Southwestern Willow Flycatcher and Yellow-billed Cuckoo are gone from the area.

- No fish concerns were identified.

- For the dozers, operators and management would be required.

- Erosion would be a concern if stumps are cut and treated chemically, the soil needs to be anchored.

  - Consider using aerial seedlings to restore the grass.

  - Use cows/goats to eat the sprouting Salt Cedar.

  - First, need to get permit from Corp. of Engineers.

  - Later this fall, get more funding when the funding cycle begins.

  - So, focus on treatment first and secure funding later.

- Arizona Public Service (APS) is doing Salt Cedar removal, using a parafin-based herbicide.

- Project area/objectives need to be defined.

  - Remove the trees.

  - Contour the ground

  - A soil analysis would have to be done, the soil appears to be very sterile.

  - An expeditited consultation from Game & Fish would be needed.

  - Plant some natural trees for the riparian areas.

  - Stream banks are exposed, use a coconut mesh on the bank or bermuda grass as an anchor.

- Do experimental areas using method 1 versus method 2

- If an area is private land and not in the flood plain, a project could begin quicker.

- If El Nino rains come in Nov/Dec, the salt cedar will spread and grow faster.

- The Town of Kearny (TOK) and the railroad is clearing areas along Jamestown.  The TOK wants to apply for park grants and needs assistance writing the grant.  The TOK is watering designated riparian areas.

Next steps:

- Obtain a Pinal county flood plain map to determine which areas are outside the flood plain.  Also, get a flood plain / ownership overlay map for Pinal county.

- The lead partner would obtain the permits from Corp of Engineers and Fish & Wildlife.

- Mitigation credits – Mike Lehman (Corp of Engineers) is the contact.

- Identify funding sources.  Each lead funding source would need a permit.

  - Possible matching for WLFWL based on practices.

  - State Forestry has grants for creating defensible space

  - Fish & Wildlife have emergency funds, fiscal year starts in October.

  - EPA – funds may be available for reducing sediment in waterways.

- Contact Corp of Engineers and San Carlos to get access to water from the river.

- Identify areas of opportunity, target flood plain.

- Put together a listed species document.

- Have Pinal county do a Community Wildfire Protection Plan (CWPP) for Kearny-Winkelman area.

.

Francie Meyer made a motion to adjourn the meeting.  Steve Turcotte seconded the motion. Motion carried.

The Kearny River Fire meeting was adjourned at 12:52 pm.

Minutes Submitted by: Chris Postel, Winkelman NRCD Clerk		Date: July 21, 2015

Approval of Minutes: 							Date: